ORGANISM

Autonomous Revenue Generation System

Development Roadmap  ·  v0.1  ·  February 2026

# North Star

The organism senses pain in the market, evaluates opportunities, builds minimal products, reaches potential customers, and generates revenue — without requiring human decisions at each step. The human is the actuator, not the thinker.

Survival condition: positive cashflow before the initial $150 budget is exhausted.

# Master Roadmap

| Phase | Task | Priority | Status |
| --- | --- | --- | --- |
| Phase 1 | Fix critical bugs (plan.ts status override, schema UNIQUE) | CRITICAL | DONE |
| Phase 1 | Add reach.ts — outreach drafting module | CRITICAL | DONE |
| Phase 1 | Improve HN sensing (7 queries, raw_text storage) | HIGH | DONE |
| Phase 1 | Build.ts generates real landing page, not README stub | HIGH | DONE |
| Phase 2 | Reddit sensing (r/Entrepreneur, r/smallbusiness, r/freelance) | CRITICAL | NEXT |
| Phase 2 | Daily digest — organism pushes outreach to human | HIGH | NEXT |
| Phase 2 | Persona scoring — buyer vs venter detection | HIGH | NEXT |
| Phase 2 | Competition density detection | MEDIUM | QUEUED |
| Phase 3 | Stripe micro-preorder ($19) before any MVP build | CRITICAL | QUEUED |
| Phase 3 | Stripe webhook — revenue writes to metrics_daily | CRITICAL | QUEUED |
| Phase 3 | Outreach feedback harvester (read replies to own posts) | HIGH | QUEUED |
| Phase 3 | Kill switch — zombie product pruning | HIGH | QUEUED |
| Phase 4 | Effort budget (max 1 active build, 3 outreach drafts/day) | MEDIUM | FUTURE |
| Phase 4 | Channel weighting system in policies table | MEDIUM | FUTURE |
| Phase 4 | reflect.ts — weekly self-evaluation and policy updates | HIGH | FUTURE |
| Phase 4 | Identity anchoring — vertical bias after 3 wins | LOW | FUTURE |
| Phase 4 | Local vs cloud brain escalation logic | MEDIUM | FUTURE |
| Phase 5 | Reddit API auto-posting | HIGH | FUTURE |
| Phase 5 | Vercel CLI auto-deployment | HIGH | FUTURE |
| Phase 5 | Self-replication — spawn child organisms | LOW | FUTURE |

# Phase 2 — In Detail (Building Now)

## 1. Reddit Sensing

Reddit contains richer, more specific pain signals than HN. HN skews technical and theoretical. Reddit is where real operators complain about real problems they pay to solve.

- Subreddits to sense: r/Entrepreneur, r/smallbusiness, r/freelance, r/Contractors, r/startups, r/SaaS

- Keywords to hunt: "I wish", "is there a tool", "how do you handle", "manually doing", "spending hours", "no good solution"

- Use Reddit's free JSON API: reddit.com/r/{sub}/search.json?q={query}&sort=top

- Score engagement: upvotes × 2 + comments × 3 (comments signal active debate = real pain)

- Store raw post body in raw_text for LLM context

⚠ Reddit rate limits: 60 requests/minute unauthenticated. Add 1s delay between calls.

## 2. Daily Digest

The organism currently drafts outreach and stores it in reach_log. The human must manually query the database to see it. This creates friction that kills execution. The organism must push work to the human, not wait.

- Generate a digest.txt file each morning with: top 3 opportunities, ready-to-post content, budget status, revenue total

- Format it for zero-friction copy-paste: Reddit post goes here, HN title goes here

- Eventually: send via email using a free SMTP service (Resend free tier: 100 emails/day)

## 3. Persona Scoring

Pain score measures intensity. Persona score measures buyability. A post with 200 upvotes from developers venting is worth less than a post from an ops manager describing a $50k/year manual process.

- Buyer signals: mentions of team, budget, software we currently use, boss wants this fixed

- Venter signals: personal frustration, no mention of paying, academic framing

- Add persona_score column to opportunities table

- Final opportunity score = (pain × 0.5) + (persona × 0.5) — equal weight

## 4. Competition Density

High pain with low competition is the hunting ground. The organism must detect when a space is already crowded before committing to build.

- When a post mentions known SaaS names (Zapier, Airtable, Notion, Monday, etc.) increment competition_score

- Viability formula: viability = pain_score + wtp_score - competition_score

- Only pursue if viability >= 50

⚠ This prevents the organism from walking into Zapier's territory with a $39 product.

# Phase 3 — Revenue (The Only Thing That Matters)

## Micro-Preorder Before Every Build

No product gets built without at least one preorder. This is non-negotiable. The current build.ts scaffolds code before anyone has paid. That is how projects die.

New build flow:

- Opportunity scores above viability threshold

- Organism generates landing page with Stripe $19 preorder link

- Outreach goes out to relevant communities

- Wait 48 hours. 1 payment → build. 0 payments → kill, learn, move on

- Build the actual product only after payment proof

## Kill Switch Logic

Zombie products drain inference budget and human attention. The organism must prune aggressively.

- 0 preorder payments after 48 hours → status = killed

- 0 signups after 5 days of outreach → status = failed

- 3 failed ideas in same category → add category to graveyard table with 6-week cooldown

- Outreach channel gets 0 replies after 5 posts → reduce channel weight by 0.2

# Architecture Overview

## Current File Structure

kernel/

- heartbeat.ts — timer, entry point

- cycle.ts — orchestrates each run

- budgets.ts — daily spend guard

- decide.ts — selects top opportunity

- plan.ts — LLM evaluates and scores

- build.ts — scaffolds landing page

sense/

- hn.ts — Hacker News scraper (7 queries)

- github.ts — GitHub issue scanner

- reddit.ts — NEXT TO BUILD

reach/

- reach.ts — drafts HN + Reddit outreach

- digest.ts — NEXT TO BUILD

state/

- db.ts — Postgres connection

- schema.sql — all tables and indexes

## Data Flow

sense → score → decide → plan → [preorder test] → build → reach → feedback → reflect → adapt

⚠ The feedback → reflect → adapt loop does not exist yet. Everything before it is pipeline. The loop is what makes it an organism.

# Survival Metrics

These are the only numbers that matter. Everything else is vanity.

| Metric | Survival Threshold | Current |
| --- | --- | --- |
| Daily inference cost | < $5.00 | $0.00 |
| Total revenue | > $0 before budget runs out | $0.00 |
| Active opportunities | > 3 in pipeline at all times | — |
| Preorder conversion rate | > 1% of outreach | — |
| Break-even | 1 paying customer @ $39/mo | Not reached |

# What We Build Right Now

One thing. Reddit sensing. Nothing else until it's running.

File: sense/reddit.ts

- Query 6 subreddits × 3 search terms = 18 sensing threads per cycle

- Score pain + persona in one pass

- Store raw_text for LLM context

- Feed into existing decide → plan → build pipeline

When Reddit sensing is live, the organism's signal quality doubles overnight. That's when the pipeline becomes worth optimizing.

⚠ After reddit.ts: digest.ts. After digest.ts: preorder flow. Revenue before reflection.